Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 22nd October 2022 |
| --- | --- |
| Team ID | PNT2022TMID23263 |
| Project Name | Analytics for Hospital Health Data |
| Maximum Marks | 8 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | As a user, I can register for the application by entering my email, password, and confirming my password. | 2 | High | Pandidurai M |
| Sprint-1 |  | USN-2 | As a user, I will receive confirmation email once I have registered for the application | 1 | High | Venkateshbabu BB |
| Sprint-2 |  | USN-3 | As a user, I can register for the application through Facebook | 2 | Low | Abdul Rahuman R |
| Sprint-2 |  | USN-4 | As a user, I can register for the application through Gmail | 2 | Medium | Udaya Shankar M |
| Sprint-2 | Login | USN-5 | As a user, I can log into the application by entering email & password | 1 | High | Pandidurai M |
| Sprint-3 | Dashboard | USN-6 | As a user ,I can use my account in my dashboard for uploading dataset. | 5 | Medium | Venkateshbabu BB |
| Sprint-3 | Website | USN-7 | As a user ,I can use my dashboard in website | 3 | Medium | Pandidurai M |
| Sprint-4 | Dashboard | USN-8 | As a user ,I can contact Customer care Executive for my login. | 5 | High | Pandidurai M |
| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| Sprint-4 | Dashboard | USN-9 | As a user ,I can contact administrator for my queries. | 5 | High | Abdul Rahuman R |
| Sprint-3 | Dashboard | USN-10 | As a user, I can prepare data by using Exploration Techniques. | 5 | High | Venkateshbabu BB |
| Sprint-4 | Dashboard | USN-11 | As a user, I can Present data in my dashboard. | 5 | High | Udaya Shankar M |
| Sprint-3 | Dashboard | USN-12 | As a user, I can Prepare Data by using Visualization Techniques. | 5 | High | Udaya Shankar M |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 3 | 6 Days | 24 Oct 2022 | 29 Oct 2022 | 3 | 29 Oct 2022 |
| Sprint-2 | 5 | 6 Days | 31 Oct 2022 | 05 Nov 2022 | 5 | 05 Nov 2022 |
| Sprint-3 | 18 | 6 Days | 07 Nov 2022 | 12 Nov 2022 | 18 | 12 Nov 2022 |
| Sprint-4 | 15 | 6 Days | 14 Nov 2022 | 19 Nov 2022 | 15 | 19 Nov 2022 |

Velocity:

| Sprints | Sprint Duration | Velocity | Actual Velocity |
| --- | --- | --- | --- |
| Sprint-1 | 6 | 3 | 2 |
| Sprint-2 | 6 | 5 | 1.2 |
| Sprint-3 | 6 | 18 | 0.35 |
| Sprint-4 | 6 | 15 | 0.4 |

# Velocity – Actual Velocity

Burndown Chart:

SPRINT -1

SPRINT- 2

SPRINT- 3

SPRINT -4

Estimation:

| Sprints | Total Points | Day 0 | Day 1 | Day 2 | Day 3 | Day 4 | Day 5 |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 3 | 3 | 2.25 | 1.5 | 0.75 | 0 | 0 |
| Sprint-2 | 5 | 5 | 3.75 | 2.5 | 1.75 | 0 | 0 |
| Sprint-3 | 18 | 18 | 15 | 9 | 5 | 0 | 0 |
| Sprint-4 | 15 | 15 | 11.75 | 7.75 | 4 | 0 | 0 |

Project Planning Tools:

JIRA Software:

Road Map: